Grange Farm Steering Group (SG) Committee

Walkabout with Hawkins/Brown

One Enterprise Ltd (Independent Tenant Advisor) 					    Wednesday 12th August 2015

Present: Fiona Allen, Sharon Reid, Debbie Jules & Floyd, Varsha Patel, Ken Woods, V.R. 	Narayanasamy, Dorothy Powell, Rupen Gantra, Shivakur Selvathurai, Ann Witter, 	Kandiah Thayaparan, Aaron Burton, Juliana Nkansa, Ann Witter and Suraya Habibzay.

Hawkins/Brown Architects -	Emma Lynn & Richard Fisher

LB Harrow -				Sajni Durve, Funmi Nwagagbo & Paul Mullins

One Enterprise Ltd -		Raj Kumar

1.	Schedule of meetings:

a.	Wednesday 19th August 19.00 British Legion	Paul Mullins wrap up ToR & ITA

b.	Wednesday 26th August 19.00 British Legion	Jackie Souter, Allocations

c. 	Saturday 5th September 09.45 Regeneration Tour (meet at British Legion car park)

d.	Wednesday 9th September 19.00 British Legion

e.	Wednesday 16th September 19.00 British Legion

f.	Saturday 19th September 10.00 – 16.00 Open House event for all residents

2. Key issues for the Steering Group (SG):

- Architects Consultation Plan – Emma ran through the proposals and welcomed the SG’s views on:												-	todays site boundary walk around with the SG					-	Harlow & Cambridge regeneration tour (Saturday 5th September) 		-	Open House 19th September							-	Design workshops with SG & wider residents* (October)			-	Schools workshops (November)							-	Scheme update with SG & wider community (February 2016)			-	Material selection with SG & wider community* (March 2016)			-	Pre-planning updates SG & wider community (May 2016)

It was noted from previous feedback that the wider residents of Grange Farm are 		definitely interested in being involved in Design Workshops & Materials selection.**

Funmi and Sajni to work with the Hawkins/Brown team to organise the community 		wide events.

- The boundary walk around took place and was used to map out:					-	routes taken to work, leisure, shops & schools					-	hotspots of ASB & other issues							-	positive aspects of the neighbourhood															         Emma & Richard took away the feedback, which will be incorporated into the scheme design and layout.																						 The SG will use the findings to seek solutions to the pockets of ASB via LB Harrow and relevant agencies. (Emma & Richard to provide copies of the maps with comments). In summary key issues identified:								-	drug use and dealing								-	prostitution										-	alcohol abuse									-	noise nuisance									-	damage to vehicles									-	parking issues									-	issues around play areas (particularly evenings)				-	security and poor lighting								-	rubbish, litter and dumping of household goods 				-	dog fouling

- Other items noted:												-	understand the impact of shadowing of proposed new buildings		-	consider how high the flats will be 						-	the balance between pedestrian and vehicle access points			-	agreeing the location and use of a community hub				-	explore training & employment opportunities for residents

3.	Raj thanked all the attendees for the excellent turn out and positive contributions.

4.	Next meeting Wednesday 19th August at 19.00 The British Legion.